# Task 3: Setting Up a Jira Board with User Stories and Story Points

Aim: Set up a Scrum project in Jira, write five user stories and estimate them with story points, create a sprint, and run the work on a Scrum board.

# Step 1: Sign Up for Jira

- Open https://www.atlassian.com/software/jira in your browser.

- Select Get it Free or Sign Up.

- Register an Atlassian account and confirm your email address (use a domain email ID only).

- Sign in to Jira.

# Step 2: Create a Scrum Project

Start a new Software project from the Scrum template and name it something like “My Software Team”.

# Step 3: Select Work Types

Choose Story and Task as the work types. Stories capture user requirements.

# Step 4: Configure the Workflow

Leave the workflow at its default: To Do → In Progress → In Review → Done.

# Step 5: Skip Inviting Teammates

Do not invite anyone for now; continue straight into Jira.

# Step 6: Create User Stories

Create the following five stories:
• Student Login
• Course Registration
• View Attendance
• Faculty Enter Marks
• View Results

# Step 7: Assign Story Points

Estimate each story in points on the Fibonacci scale:
Student Login – 3
Course Registration – 5
View Attendance – 2
Faculty Enter Marks – 5
View Results – 3

## After You Click “Go to Jira”

Your project dashboard should now be visible.

### Open the Backlog

In the left-hand navigation menu, choose Backlog.

### Create the User Stories

Click Create, either in the top menu or within the backlog.

### Story 1

Summary*

Student Login

Description

As a student,

I want to sign in securely,

So that I can get to my academic details.

Status

- To Do (keep as is)

Story Point Estimate

3

Priority

- Medium (keep the default)

Reporter

- Keep the default

Click Create.

## Add the Remaining Four Stories

### Story 2

Summary: Course Registration

Description:

As a student,

I want to sign up for courses,

So that I can enrol in my subjects.

Story Points: 5

### Story 3

Summary: View Attendance

Description:

As a student,

I want to check my attendance,

So that I can keep track of my academic progress.

Story Points: 2

### Story 4

Summary: Faculty Enter Marks

Description:

As a faculty member,

I want to record student marks,

So that students can see how they are performing academically.

Story Points: 5

### Story 5

Summary: View Results

Description:

As a student,

I want to see my examination results,

So that I can assess my performance.

Story Points: 3

Click Create.

Repeat the process for the following stories:

| Summary | Story Points |
| --- | --- |
| Student Login | 3 |
| Course Registration | 5 |
| View Attendance | 2 |
| Faculty Enter Marks | 5 |
| View Results | 3 |

### Step 3: Assign Story Points

Open every story and enter its matching story-point value.

### Step 4: Create Sprint

- Click Create Sprint.

- Drag all five stories into Sprint 1.

- Click Start Sprint.

# Step 8: Check the Product Backlog

Confirm that all five stories are listed in the backlog.

# Step 9: Create the Sprint

Create Scrum Sprint 1 and move all of the stories into it.
Sprint Goal: Deliver student login, course registration, attendance viewing, faculty marks entry and result viewing.

# Step 10: Start the Sprint

Start Sprint 1 using the default duration.

# Step 11: Scrum Board

Check that the Scrum board shows all five stories in the To Do column.

# Result

A Jira Scrum project was created with five user stories, each given story points. Sprint 1 was set up, and the stories were managed on the Scrum board.